AGERO GROUP PTY LTD

Agero ERP — Sprint 1

Claude Code Instruction Document

Monorepo + Auth + All Schemas

Version 1.0 — April 2026

How to use this document

Drop this document AND Agero_ERP_BuildHandoff_v2.0.docx into Claude Code at the start of the session.

Read the handoff document first. Then follow the steps in this document in order.

# 1. Session Context

This is Sprint 1 of the Agero ERP build. The full architecture, all decisions, and the complete database schema are in Agero_ERP_BuildHandoff_v2.0.docx. Read that document first before acting on anything in this document.

| Item | Detail |
| --- | --- |
| Project | Agero ERP — Phase 1: CRM + Subcontractor Management |
| Sprint | Sprint 1 of 10 |
| Sprint goal | Turborepo monorepo set up. Shared Clerk auth configured. All database schemas created. Safety app untouched and still working. |
| Existing repo | github.com/Bernie-Fernandez/agero — Safety is live here. DO NOT BREAK IT. |
| Local path | C:\Users\bfern\OneDrive\Desktop\ClaudeCodeTest\agero |
| Supabase | hgibuaddqimhucbekiuu — Sydney ap-southeast-2. Existing project. DO NOT create a new one. |
| Environment | Windows PowerShell. Never use && to chain commands. Always one command per line. |

# 2. Critical Rules for This Session

WARNING: NEVER use npx prisma migrate. ALWAYS use npx prisma db push. Migration will destroy data.

WARNING: NEVER use && in PowerShell commands. Run each command on a separate line.

WARNING: NEVER touch the public schema in Supabase. Safety tables live there and are live with real users.

WARNING: NEVER modify apps/safety in any way. It must continue to work exactly as it does now.

WARNING: NEVER create a new Supabase project. Use the existing project hgibuaddqimhucbekiuu.

WARNING: NEVER deploy to app.agero.com.au directly. Staging first, always.

After each working step, commit and push to GitHub before proceeding to the next step.

If anything is unclear, stop and ask Bernie before proceeding.

# 3. Sprint 1 — Step by Step

Complete each step in order. Do not skip ahead. Confirm each step is working before moving to the next.

| Step | Task | Detail | Status |
| --- | --- | --- | --- |
| 1 | Read handoff document | Read Agero_ERP_BuildHandoff_v2.0.docx in full. Understand the full ERP architecture, the two-module model (Project Direct + Business Indirect), the CRM shared foundation, Model C finance approach, and the complete schema before writing any code. | Do first |
| 2 | Assess existing repo | Examine the existing repo at the local path. Understand the current Safety app structure before restructuring anything. Identify all existing config files, package.json, prisma schema, and deployment settings. | Do second |
| 3 | Turborepo monorepo | Convert the repo to Turborepo monorepo. Move Safety app to apps/safety — it must continue working identically. Create apps/projects as a new Next.js 16 App Router + TypeScript + Tailwind CSS app. Create packages/db, packages/ui, packages/email as shared packages. Add turbo.json and root package.json. | Sprint 1 core |
| 4 | Shared Clerk auth | Configure the existing Clerk instance across both apps/safety and apps/projects. One login, one set of users, one set of roles. Safety auth must continue to work for existing users. | Sprint 1 core |
| 5 | Vercel config | Configure Vercel to deploy apps/projects to staging.agero.com.au from the staging branch. Production app.agero.com.au deploys from main. Safety continues deploying to safety.agero.com.au from the existing config — do not change Safety deployment. | Sprint 1 core |
| 6 | Create PostgreSQL schemas | In the existing Supabase project, create two new PostgreSQL schemas: projects and ims. The public schema (Safety) is not touched. Run via Prisma schema mapping or direct SQL — confirm both schemas exist in Supabase dashboard. | Sprint 1 core |
| 7 | Full Prisma schema | In packages/db, create the complete shared Prisma schema. Must include ALL tables from Section 6 (projects schema — 18 tables) AND Section 7 (ims schema — all IMS tables) of the handoff document. This is the full database from day one. Run: npx prisma db push | Sprint 1 core |
| 8 | Seed test project | Seed the test project L16/350 Queen Street into the Project table with the exact ID: 9b64a2a7-f8fe-4b51-8c44-d5f550e35a3c. This ID is referenced by the existing Safety system and must be preserved exactly. | Sprint 1 core |
| 9 | Verify Safety still works | Open apps/safety in the browser and confirm the existing Safety app is fully functional. All existing features must work identically to before. If anything is broken, fix it before proceeding. | Verification |
| 10 | Verify Projects builds | Confirm apps/projects builds without errors. A basic Next.js shell with shared Clerk auth is sufficient for Sprint 1. No pages need to be built yet. | Verification |
| 11 | Verify schema in Supabase | Open the Supabase dashboard and confirm all projects schema tables and all ims schema tables exist. Confirm the public schema (Safety) is untouched. | Verification |
| 12 | Commit and push | git add, git commit with message 'Sprint 1: Turborepo monorepo, shared Clerk, projects + ims schemas, test project seed', git push to staging branch. Confirm Vercel staging build passes. | Final step |

# 4. PowerShell-Safe Commands

All commands must be run one at a time in PowerShell. Never chain with &&.

## 4.1 Database — ALWAYS use db push

npx prisma db push

npx prisma generate

npx prisma studio

## 4.2 Turborepo

npx turbo run dev

npx turbo run build

npx turbo run dev --filter=projects

npx turbo run dev --filter=safety

## 4.3 Git

git add .

git commit -m "Sprint 1: Turborepo monorepo, shared Clerk, projects + ims schemas, test project seed"

git push origin staging

# 5. Sprint 1 Acceptance Criteria

Sprint 1 is complete when ALL of the following are true. Bernie reviews each before Sprint 2 begins.

- Turborepo monorepo is set up. apps/safety and apps/projects both exist in the repo.

- Safety app (safety.agero.com.au) is fully functional — all existing features work identically to before Sprint 1.

- apps/projects builds without errors and is accessible at staging.agero.com.au.

- Shared Clerk auth is configured — same login works across both apps.

- projects PostgreSQL schema exists in Supabase with all 18 tables from Section 6 of the handoff.

- ims PostgreSQL schema exists in Supabase with all IMS tables from Section 7 of the handoff.

- public schema (Safety) is completely unchanged.

- Test project L16/350 Queen Street (ID: 9b64a2a7-f8fe-4b51-8c44-d5f550e35a3c) is seeded in the Project table.

- Code is committed and pushed to GitHub. Vercel staging build is green.

- Bernie reviews staging and signs off before Sprint 2 begins.

# 6. Future Modules — For Awareness Only

Do not build any of these in Sprint 1. This section exists so Claude Code understands the full system scope and does not make architectural decisions that conflict with future modules.

The Agero ERP will eventually include the following modules beyond Phase 1:

| Item | Detail |
| --- | --- |
| Phase 2 — Project Direct Delivery | Programme and milestone tracking, EOT register, variation management, ITP management, defect management, RFI and submittal management, drawing register, meeting management, PCG report engine, document control. |
| Phase 3 — Business Indirect IMS | People and HR, training matrix, PPE, asset register, maintenance scheduling, legal compliance register, SDS register, hazard register, incidents, audits, environmental registers, management review, context list, performance objectives, consolidated action register. |
| Phase 4 — Finance + Xero + ERP Shell | Job costing engine, budget vs committed vs forecast vs actual, WIP reporting, CVRs, progress claims, retention tracking, Xero two-way API sync, unified ERP navigation shell connecting all modules. |
| Marketing Module (Business Indirect) | Systemised marketing activities, campaign management, lead tracking, business development pipeline. Anchored to organisationId. Built on the CRM foundation (companies and contacts already support it). Timing to be confirmed by Bernie. |
| Client Portal | Client-facing portal for project visibility — programme updates, PCG report access, variation approvals, defect sign-off. Phase 2+ feature. |

The architecture decisions that affect all future modules are already locked in the handoff document. The most important are:

- Every Project Direct table must include a project_id foreign key — no exceptions

- Every Business Indirect table must include an organisation_id foreign key

- The projects and ims schemas created in this sprint are the permanent home for all future tables

- No new Supabase projects, no new Clerk instances, no new repos — everything extends what is built in Sprint 1

END OF SPRINT 1 INSTRUCTION

Agero Group Pty Ltd — Confidential

Drop this document AND Agero_ERP_BuildHandoff_v2.0.docx into Claude Code to begin.